## Slide 1: Challenges with traditional approaches

## Slide 2
Traditional approaches to software development, often associated with the Waterfall model, face several challenges that have led to the evolution and adoption of more agile and iterative methodologies. Here are some key challenges with traditional approaches:
Rigidity and Inflexibility:
  Challenge: Traditional methodologies follow a sequential and linear process, where each phase must be completed before moving on to the next. This rigidity makes it difficult to accommodate changes or adapt to evolving requirements.
  Consequence: If requirements change after the project has started, it may lead to extensive rework, delays, and increased costs.

## Slide 3
2. Late Detection of Defects:
  Challenge: Traditional approaches often reserve testing for a separate phase after development is complete. This can result in the late detection of defects, making it more challenging and expensive to address issues.
  Consequence: Late defect detection can lead to higher costs for bug fixes, jeopardize project timelines, and impact the overall quality of the software.
3. Limited Stakeholder Involvement:
Challenge: Traditional methodologies may involve limited participation from stakeholders, especially end-users, until later stages of the project. This can result in a lack of feedback and alignment with user needs.
Consequence: The final product may not meet user expectations, leading to dissatisfaction and the need for additional modifications.

## Slide 4
4.Long Development Cycles:
Challenge: Traditional methodologies often have lengthy development cycles, with each phase taking a significant amount of time to complete. This can delay the delivery of tangible results to stakeholders.
Consequence: Longer development cycles can result in delayed time-to-market, making it challenging to respond quickly to changing market conditions or evolving business requirements.
5. High Documentation Overhead:
Challenge: Traditional approaches often require extensive documentation at each phase of the project. This documentation can be time-consuming to produce and may not add significant value to the end product.
Consequence: Excessive documentation can divert resources from actual development, and maintaining documentation can become a challenge as the project progresses.

## Slide 5
6. Limited Adaptability:
Challenge: Traditional methodologies are less adaptable to changes in requirements, technology, or business conditions. Changes may be difficult to incorporate once the project is underway.
Consequence: In dynamic environments, the inability to adapt quickly can result in a product that may no longer meet market demands or business needs.
7. Difficulty in Managing Complex Projects:
Challenge: Traditional methodologies may struggle to manage large and complex projects effectively, especially when uncertainties are present.
Consequence: Project managers may find it challenging to predict and manage risks, leading to potential project delays and budget overruns.

## Slide 6
8. Silos and Limited Collaboration:
Challenge: Traditional approaches may foster silos between different roles, such as developers, testers, and project managers. Communication and collaboration between these roles may be limited.
Consequence: Lack of collaboration can lead to misunderstandings, misalignment of objectives, and a less cohesive team, potentially impacting the overall success of the project.
Recognizing these challenges, many organizations have shifted towards agile methodologies and DevOps practices, which emphasize flexibility, iterative development, collaboration, and a more adaptive approach to changing project requirements.